# How Would You Describe Scrum in a Nutshell?
- Split your organization
  - Small, cross-functional, self-organizing teams
  - Split your work
  - Small, concrete deliverables
  - Assign someone to be responsible for the work item list and to sort the list by priority
  - Assign someone to be responsible for coaching and facilitating the team
  - Implementation team estimates the relative size of each work item
- Split time
  - Short fixed-length iterations (Usually 2 Weeks long, but Between 1 – 4 weeks)
  - Potentially shippable solutions demonstrated after each iteration
- Optimize the release plan
  - Update priorities in collaboration with the customer, based on insights gained by inspecting the release after each iteration
- Optimize the process
  - Retrospective after each iteration