# What Anti-patterns Do You See with the System Demo?
- Not having a System Demo
- A System Demo that is just the Team Review as a combined meeting
- No feedback from participants in the System Demo
- The content of the System Demo “surprises” the Product Management team
- Great demo, but no one knows where are up to in the PI
  - Or System Demo doesn’t show metrics of progress
- System Demo is not showing the work on a single “close to production” system
- System Demo only talks about Features and does not reference PI Objectives
- The System Demo is more a PowerPoint presentation or discussion than a demonstration of real working software
- Related, the System Demo doesn't use real data and real scenarios, but rather test data, to show the working system
- System Demo does not talk about what happened to the feedback that was previously provided
- Spending too much time preparing for the System Demo
- Team members of the ART are not invited to the System Demo